# [OFFICIAL] MASTER TEST REPORT

40-Week Greenfield Programme to v1.0

IEEE 829-2008 Test Report Format

| Report Identifier: | MTR-PROG-v1.0-FINAL-231226 |
| --- | --- |
| Project: | 40-Week Greenfield Programme to v1.0 End 2026 |
| Date: | 31 December 2026 |
| Classification: | OFFICIAL |
| Version: | 1.0 |
| Status: | FINAL - GO TO PRODUCTION |
| Budget Spent: | £2,840,000 of £2,840,000 |

# Table of Contents

1. Test Report Identifier

2. Executive Summary

3. Variances from Test Plan

4. Comprehensive Quality Assessment

5. Summary of Results

6. Detailed Test Metrics

7. Evaluation and Recommendation

8. Residual Risks

9. Lessons Learned and Process Improvements

10. Appendices

# 1. Test Report Identifier

MTR ID: MTR-PROG-v1.0-FINAL-231226

Issue/Revision: 1.0 — Final Master Test Report at go-live

Release/Version of SUT: System v1.0 — Production Release

Entry point(s) and test date(s): Weeks 1–40 (January–December 2026); UAT completion 20 December 2026; go-live gate approval 23 December 2026

# 2. Executive Summary

The 40-week greenfield programme has completed comprehensive testing across six test levels (L1–L6) with 194 test cases executed. Final outcomes: 192 passed (99.0%), 2 deferred to v1.0-minor (1.0%), 0 critical defects open. System is fit for purpose and approved for production release.

Key Findings: Defect Detection Effectiveness 87%, Defect Removal Efficiency 94%, Defect Leakage 6% (primarily low-severity deferred items). All 12 gates passed. All 8 keystones (K1–K8) firing correctly. Twin-sample regression 27 minutes average end-to-end. Coverage adequacy 91%.

| Total Test Cases | 194 |
| --- | --- |
| Test Cases Passed | 192 (99.0%) |
| Test Cases Failed (Open) | 0 |
| Test Cases Deferred | 2 (1.0%, to v1.0-minor) |
| Critical Defects Open | 0 |
| Defect Leakage % | 6% (low-severity, deferred) |
| Coverage Adequacy | 91% |
| Recommendation | GO TO PRODUCTION |
| Approved By | MAA Lead Inspector / CAA Innovation Hub |

# 3. Variances from Test Plan

Two material variances from the original Master Test Plan (MTP) were encountered:

| Variance | Impact | Mitigation |
| --- | --- | --- |
| ML explainability testability gaps discovered during L3 (WS-006 workshop initiated) | Medium — +2 weeks to schedule | Early classified enclave procurement (Week 1) accelerated recovery; no critical path impact |
| Third-party integration delays (compliance vendor on-boarding; Week 8–12) | Low — Mitigated by parallel L4 system testing | Extended L5 SIT by 1 week; all integration tests completed by Week 38 |

Net schedule variance: 0 days (on-time delivery). Both variances classified as managed risk.

# 4. Comprehensive Quality Assessment (ISO 25010)

## 4.1 Functional Suitability

Status: PASS

Evidence: 192/194 TCs passed; all business requirements traced and tested

Residual Risk: 2 low-priority defects deferred to v1.0-minor

## 4.2 Reliability

Status: PASS

Evidence: 2,400 hrs continuous operation in L5/UAT; 0 unplanned restarts; MTBF >999 hrs

Residual Risk: Compliance with SLA 99.5% availability confirmed

## 4.3 Operability

Status: PASS

Evidence: All user workflows tested with 6 personas; operational runbooks validated

Residual Risk: 3 minor UX defects fixed in L6 go-live phase

## 4.4 Performance Efficiency

Status: PASS

Evidence: Twin-sample regression 27 min avg; <2% variance; load test 500 concurrent users

Residual Risk: Performance gates all green; response times <2s for 95th percentile

## 4.5 Security

Status: PASS

Evidence: Penetration test: 0 critical vulns; 2 medium vulns remediated; compliance audit passed

Residual Risk: OWASP Top 10 coverage 100%; data encryption end-to-end

## 4.6 Compatibility

Status: PASS

Evidence: Cross-browser tested (Chrome, Firefox, Safari, Edge); mobile responsive

Residual Risk: Backwards compatibility with legacy APIs verified

## 4.7 Maintainability

Status: PASS

Evidence: Code coverage 87%; cyclomatic complexity avg 3.2; documentation complete

Residual Risk: Knowledge transfer to ops completed

## 4.8 Portability

Status: PASS

Evidence: Docker containerization tested; multi-region deployment validated

Residual Risk: Cloud-agnostic architecture confirmed

# 5. Summary of Results

## 5.1 By Test Level

| Test Level | Planned TCs | Executed | Passed | Failed/Deferred | Pass % |
| --- | --- | --- | --- | --- | --- |
| L1 (Unit) | 31 | 31 | 31 | 0 | 100% |
| L2 (Component) | 42 | 42 | 42 | 0 | 100% |
| L3 (Integration) | 38 | 38 | 37 | 1 | 97.4% |
| L4 (System) | 35 | 35 | 35 | 0 | 100% |
| L5 (SIT) | 30 | 30 | 30 | 0 | 100% |
| L6 (UAT/Prod) | 18 | 18 | 17 | 1 | 94.4% |

## 5.2 By Test Type

| Test Type | Planned TCs | Executed | Passed | Failed/Deferred | Pass % |
| --- | --- | --- | --- | --- | --- |
| Functional | 128 | 128 | 127 | 1 | 99.2% |
| Performance | 18 | 18 | 18 | 0 | 100% |
| Security | 16 | 16 | 16 | 0 | 100% |
| Usability | 14 | 14 | 13 | 1 | 92.9% |
| Accessibility | 12 | 12 | 12 | 0 | 100% |
| Reliability | 6 | 6 | 6 | 0 | 100% |

# 6. Detailed Test Metrics

25 Efficiency Metrics for Quality Engineering Evaluation

| Metric | Value | Definition / Notes |
| --- | --- | --- |
| Defect Detection Effectiveness (DDE) | 87% | Defects found in testing: 86 / (86 + 13 to prod) = 87% |
| Defect Removal Efficiency (DRE) | 94% | Defects fixed: 81 / Total identified: 86 = 94% |
| Defect Leakage Rate | 6% | 13 low-severity defects escaped to prod, deferred to v1.0-minor |
| Test Execution Velocity | 18.2 TCs/day | Average TCs executed per calendar day (194/40 weeks/5.35 work days) |
| Test Case Effectiveness (TCE) | 44.3% | Unique defects found: 86 / TCs executed: 194 = 44.3% |
| Automation Coverage | 77% | TCs automated: 150 / Total TCs: 194 × 100 = 77% |
| Code Coverage (Statement) | 87% | Statements executed / Total statements (verified by instrumentation) |
| Code Coverage (Branch) | 84% | Branch decisions tested / Total decisions (MC/DC at L4 level) |
| Requirements Traceability | 96% | Requirements with linked TCs: 141 / Total requirements: 147 = 96% |
| Test Schedule Variance (TSV) | 0% | (Scheduled 40 weeks - Actual 40 weeks) / Scheduled = 0% |
| Test Cost Variance (TCV) | 0% | (Budgeted £2.84M - Actual £2.84M) / Budgeted = 0% |
| Defect Density | 3.2 defects/KLOC | 86 defects / ~27 KLOC = 3.2 per thousand lines of code |
| Defect Age (Average) | 6.4 days | Mean age of open defects at close: all resolved before release |
| Mean Time to Fix (MTTF) | 28 hours | Time to resolution from detection: average 28 hours for P1/P2 |
| Test Coverage Ratio | 132% | Test cases: 194 / Functional requirements: 147 = 132% (exceeds target) |
| Cyclomatic Complexity | 3.2 | Average McCabe complexity: acceptable threshold <5 |
| Test Case Reusability | 52% | Reused TCs: 101 / Total TCs: 194 = 52% |
| Regression Test Pass Rate | 99.5% | Regression TCs passed: 197 / Total regression TCs: 198 = 99.5% |
| Environment Availability | 98.7% | Time environment ready / Total test time (only 2 outages <2hrs each) |
| Defect Resolution Rate | 2.15 defects/week | Defects resolved per week (86 / 40 weeks) |
| Quality Gate Pass Rate | 100% | All 12 gates passed / 12 gates total = 100% |
| Root Cause Analysis Coverage | 98% | Defects with RCA: 84 / Total defects: 86 = 98% |
| Return on Test Investment (ROI) | 320% | (Defects found value: £910K) / Test investment: £2.84M × 100 |
| Confidence Level in Release | 96% | Stakeholder confidence survey: 96% confident system is production-ready |
| Keystones Firing | 8/8 (100%) | All 8 keystones (K1–K8) firing correctly at designed checkpoints |

# 7. Evaluation and Recommendation

| Release Decision | GO TO PRODUCTION |
| --- | --- |
| Rationale | 99.0% pass rate (192/194); 0 critical/high-severity defects open; 87% DDE; 94% DRE; all ISO 25010 characteristics passing; all 12 gates green; all 8 keystones firing; coverage adequacy 91%; regression suite 99.5% pass; stakeholder confidence 96%; schedule and budget on track. |
| Conditions (if applicable) | 2 low-severity defects deferred to v1.0-minor (scheduled Q1 2027) |
| Approved Exceptions | None. All exceptions documented and closed. |
| Go-Live Date | 23 December 2026 |

Key Success Criteria Met:

✓ All 12 gates passing

✓ All 8 keystones firing correctly

✓ 194 test cases, 99% pass rate

✓ DDE 87% / DRE 94% / Leakage 6%

✓ 0 critical defects open

✓ On schedule, on budget

# 8. Residual Risks

Two residual risks (Class A) documented as accepted by stakeholders:

| Risk ID | Description | Class | Likelihood | Mitigation / Acceptance |
| --- | --- | --- | --- | --- |
| R1 | 2 low-severity defects deferred to v1.0-minor (Requirements Gap, Test Data Setup) | A | Low | Accepted by CAA; formal backlist entry; target Q1 2027 minor release |
| R2 | 6% defect leakage to production (13 low-severity, deferred items) | A | Low | Mitigation: enhanced monitoring in prod; v1.0-minor release plan in place |

All Class A risks documented and formally accepted by stakeholders (Delivery Decision Holder, CAA Innovation Hub, RAISO).

# 9. Lessons Learned and Process Improvements

## 9.1 What Worked Well

Early classified enclave procurement (Week 1) was the critical decision that kept the programme on schedule. Despite ML explainability testability gaps (WS-006, +2 weeks), parallel L4 system testing and early infrastructure investment meant zero critical path impact.

Twin-sample regression strategy (27 min avg E2E) enabled rapid feedback cycles. Reduced post-defect-fix regression from ~4 hrs to <30 min, allowing 3–4 fix-validate cycles per day.

77% test automation (150/194 TCs) significantly improved velocity in L5–L6. Automated suites ran nightly; manual focus shifted to exploratory and usability testing.

Keystone gates (K1–K8) firing correctly. Clear decision points every ~5 weeks ensured early risk visibility and stakeholder alignment.

Cross-functional test team (QA, Dev, Ops, Security) embedded in sprints. Defect resolution MTTF averaged 28 hrs vs. target 48 hrs.

## 9.2 What Needs Improvement

ML explainability and model interpretability were underestimated during planning. WS-006 workshop (Week 8–10) discovered critical testability gaps. Recommendation: allocate dedicated ML/AI testing specialists earlier; include XAI requirements in L1 test planning for future greenfield programmes.

Third-party integration on-boarding timelines: compliance vendor delays (Week 8–12) compressed L5 SIT by 1 week. Recommendation: establish integration supplier SLAs in contracts; mock third-party APIs earlier to unblock parallel testing.

Environment configuration drift: 2 outages in L5 (Week 34–35) due to manual network config changes. Recommendation: Infrastructure-as-Code (IaC) for all test environments; enforce change control on shared environments.

Test data setup defects (18 defects, 3rd leading root cause): manual test data creation was error-prone. Recommendation: invest in data generation framework; implement synthetic data pipelines for L3+ levels.

## 9.3 Recommended Actions for Future Releases

| Action | Owner | Target Release |
| --- | --- | --- |
| Establish dedicated ML/AI testing capability; hire 2 ML QA engineers | CAA Innovation Hub | v1.0-minor (Q1 2027) |
| Develop synthetic data generation framework; integrate into CI/CD | QA Lead | v1.0-minor (Q1 2027) |
| Implement Infrastructure-as-Code for all test environments; enforce immutability | Platform/DevOps Lead | v1.1 (Q2 2027) |
| Establish third-party integration supplier SLAs; mock APIs by Week 2 of planning | Programme Manager | Next programme |
| Expand twin-sample regression to include performance baseline; add cost tracking | QA Automation Lead | v1.0-minor (Q1 2027) |

# 10. Appendices

## Appendix A: Traceability Matrix Summary

Requirement Coverage by Test Level:

| Test Level | Requirements Covered | Coverage % |
| --- | --- | --- |
| L1 (Unit) | 28 | 19% |
| L2 (Component) | 38 | 26% |
| L3 (Integration) | 45 | 31% |
| L4 (System) | 62 | 42% |
| L5 (SIT) | 78 | 53% |
| L6 (UAT) | 141 | 96% |
| TOTAL MAPPED | 141 of 147 | 96% |

6 requirements (4%) are design/infrastructure-level and are not directly testable; documented as design decisions.

## Appendix B: Defect Log Summary

Defect Statistics:

| Severity | Count | Status at Release |
| --- | --- | --- |
| Critical | 0 | N/A |
| High | 8 | 8 Fixed, 0 Open |
| Medium | 65 | 65 Fixed, 0 Open |
| Low | 13 | 11 Fixed, 2 Deferred to v1.0-minor |
| TOTAL IDENTIFIED | 86 | 84 Fixed (97.7%), 2 Deferred (2.3%) |

Root Cause Distribution:

Requirements Gap: 32 (37%)

Test Data Setup: 18 (21%)

Environment Config: 12 (14%)

Third-party Integration: 11 (13%)

ML Explainability: 8 (9%)

Other: 5 (6%)

## Appendix C: Test Environment Configuration

Test Environment Specifications (Final Configuration):

Compute: AWS EC2 m5.2xlarge (8 vCPU, 32 GB RAM) × 3 nodes

Database: PostgreSQL 14.5 (Multi-AZ, automated backup)

Containerization: Docker 20.10 + Kubernetes 1.24

CI/CD: GitLab Runner + Jenkins (dual-pipeline validation)

Monitoring: Prometheus + Grafana + ELK Stack

Network: VPC isolation, security group rules, WAF enabled

Environment Uptime (Weeks 1–40): 98.7% (2 unplanned outages <2 hrs each)

# Signature Block

Released for Production: 23 December 2026

| Role | Name / Title | Date / Signature |
| --- | --- | --- |
| MAA Lead Inspector | [Test Manager / QA Director] | 23 December 2026 |
| CAA Innovation Hub Lead | [Innovation Hub Director] | 23 December 2026 |
| Workbench Programme Owner | [Programme Manager] | 23 December 2026 |
| DDH (Delivery Decision Holder) | [Senior Sponsor] | 23 December 2026 |
| RAISO (Risk/Assurance/Info Security Officer) | [Risk Officer] | 23 December 2026 |