Release Advice — Preliminary

Workbench v1.0
Release Candidate RC-38
2026-10-22 (Week 38 of 40-week programme)

Classification: OFFICIAL

# Release Recommendation

CONDITIONAL GO

Recommendation: Proceed to v1.0 release with three conditions (see Conditions section). All 12 quality gates green. Test execution at 93% pass rate with zero critical defects open. Coverage at 91% adequacy (10 COVERED recommendations executed). Two major defects formally accepted by MAA Lead Inspector. Keystones K1-K8 all refuse SORA sample at confidence ≥9. Independent Assurance signed off.

# Executive Summary

## Test Execution Status

Total Test Cases Planned: 194

Test Cases Executed: 194 (100%)

Test Cases Passed: 180 (93%)

Test Cases Failed: 14 (7% — all minor, deferred)

Test Pass Rate: 93%

## Defect Summary

Critical Defects Open: 0 (gate passed)

Major Defects Open: 2 (formally accepted by MAA Lead Inspector; documented rationale filed)

Minor Defects Deferred: 62 (post-release backlog; impacts assessed as low priority)

Total Defects Resolved: 92

## Coverage Assessment

Functional Requirement Coverage: 95% (18/20 critical REQs traced; 2 REQs deferred to v1.1)

Decision/Branch Coverage: 94% on Class A objects (TO-001, TO-004, TO-020)

Test Coverage Adequacy: 91% (increased from 62.7% baseline after executing COVERED recommendations: COVERED-001, COVERED-003, COVERED-005, COVERED-007, COVERED-009, COVERED-011, COVERED-013, COVERED-015, COVERED-017, COVERED-019)

## Quality Gates Status

Gate 1 (Unit Perf): PASS — All new performance-sensitive code <100ms p95

Gate 2 (Integration): PASS — Workspace creation <3s p95; 3-run variance 8%

Gate 3 (Load): PASS — 8-hour soak test <3.5s p95 at peak concurrency

Gate 4 (Stress): PASS — 2x peak degradation <1000ms p95; recovery 12 min

Gate 5 (Soak): PASS — 72-hour soak drift 3.2% (target <5%)

Gate 6 (Volume): PASS — Search latency 4.8s p95 on 140GB evidence store

Gate 7 (Security Perf): PASS — Red-team probe did not breach SLA; <5% overhead

Gate 8 (Regression): PASS — Scotland case decision record 28 min; SORA refusal 26 min

Gate 9 (Keystones): PASS — K1-K8 all refuse SORA sample with confidence 9-10

Gate 10 (Accessibility): PASS — WCAG 2.2 AA: all UIs (TO-013-TO-016) verified

Gate 11 (Classification): PASS — Two-person sign-off completed; OFFICIAL/OFFICIAL-SENSITIVE/SECRET segregation verified

Gate 12 (Independent Assurance): PASS — MAA-CTS and CAA Innovation Hub co-signed assurance case

# Exit Criteria Assessment

| Acceptance Item | Status | Evidence |
| --- | --- | --- |
| AC-R-01: All Gates 1-12 green | PASS | See Gates Status section above |
| AC-R-02: Full suite passed in last 7 days | PASS | See Gates Status section above |
| AC-R-03: Clause-library revision pinned (v2.1) | PASS | See Gates Status section above |
| AC-R-04: Flake rate <2% (30-day) | PASS (1.4%) | See Gates Status section above |
| AC-R-05: Allure pass rate >95% | PASS (96.3%) | See Gates Status section above |
| AC-R-06: Twin-sample regression passed | PASS | See Gates Status section above |
| AC-R-07: Open critical defects = 0 | PASS | See Gates Status section above |
| AC-R-08: Open major defects documented + accepted | PASS | See Gates Status section above |
| AC-R-09: Accessibility audit signed off | PASS | See Gates Status section above |
| AC-R-10: Classification two-person review signed off | PASS | See Gates Status section above |
| AC-R-11: Drift monitor green for 14 days | PASS | See Gates Status section above |
| AC-R-12: Independent assurance sign-off | PASS | See Gates Status section above |
| AC-R-13: DDH acknowledgement for v1.0 live use | CONDITIONAL | See Gates Status section above |

# Residual Risks — Class A

The following Class A risks have been mitigated by comprehensive testing. All require formal acceptance by MAA Lead Inspector (see Sign-off section).

| Risk ID | Description | Mitigation Status | Residual |
| --- | --- | --- | --- |
| RISK-001 | Orphaned clauses invalidate decision defensibility | Unit test clause-to-evidence binding completed; parametrized for 4 clause-library versions; 100 real-world submissions tested | Low (mitigated) |
| RISK-002 | Misclassification leaks OFFICIAL-SENSITIVE/SECRET | Classification-boundary test suite completed; two-person review signed off; OFFICIAL reviewer blocked from SECRET content verified | Low (mitigated) |
| RISK-003 | Gap in forensic trail compromises AAIB investigation | Ledger consistency audit passed; cryptographic hash chain verified over 1000+ decision sequences; AAIB investigator tools validated | Low (mitigated) |
| RISK-004 | Geofence dependence on C2 link undetected | K1 detector refusal confidence 9.5 on SORA sample; 20+ geofence scenarios tested; panel review confirmed 10-point checklist passed | Low (mitigated) |
| RISK-005 | C2 link loss cascade undetected | K2-K3 detector flags verified on 30+ failure scenarios; C2 resilience checklist (15-point) completed; SORA Assessor + DAA engineer cross-review | Low (mitigated) |
| RISK-006 | Flight termination dependence on C2/autonomy | K6 detector refusal confidence 9.8; 20+ termination scenarios tested; independent power source and trigger verified; Range Safety sign-off | Low (mitigated) |

2 Class B risks identified; both have documented workarounds and MAA acceptance recorded.

1 Class C risk; low impact; post-release mitigation acceptable.

# Release Conditions (CONDITIONAL GO)

This release is approved subject to the following three conditions being satisfied before go-live on 2026-11-06 (Week 40):

Condition 1: Flake Rate Stability

Flake rate monitor must remain green (≤2%) for 14 consecutive days (2026-10-22 through 2026-11-05). Any scenario flake rate >5% must be investigated and mitigated before go-live. Current status: 1.4% flake rate over past 30 days with zero upward trend.

Condition 2: Drift Monitor Baseline Verified

Drift monitor (per G_governance policy §6) baseline must be confirmed for all keystones (K1-K8 confidence scores, decision-record latency, classifier performance, audit-trail completeness). No threshold breaches acceptable in final 7 days before go-live. Current status: All keystones within tolerance; 14-day window green.

Condition 3: Red-Team Final Report Signed Off

Penetration test final report (Gate 7) must be signed off by MAA Lead Inspector and red-team lead. No open critical vulnerabilities; all high-risk findings documented with mitigation or acceptance. Current status: Interim report approved; final report due 2026-10-28.

# Recommendations for Next Release (v1.0-minor, v1.1)

Based on v1.0 testing and quality assessment:

Automate acceptance criteria checklist (AC-R-01 through AC-R-13) integration into CI/CD pipeline. Manual gate reviews account for ~8 hours per release cycle; automated dashboards reduce to <30 min review overhead.

Expand twin-sample regression suite to include advanced autonomy scenarios for v1.1 (swarm coordination, dynamic task allocation, multi-agent ML). Current scope covers single-agent deterministic flows only.

Implement continuous drift monitoring dashboard with role-based alerts (QA, MAA Inspector, RAISO). K1-K8 confidence score degradation >10% week-on-week should trigger investigation. Current manual monitoring acceptable for v1.0; automation critical for v1.1+ cadence.

Schedule quarterly usability study with panel operators (DDH stakeholders) to inform WCAG accessibility improvements for v1.1. v1.0 audit verified AA compliance; user feedback will identify enhancement opportunities for advanced workflows.

Red-team scope expansion for v1.1: include advanced autonomy governance scenarios (GCAP, Tempest policy enforcement). v1.0 red-team focused on core classification/audit security; v1.1 scope overlaps with new autonomous decision governance.

# Stakeholder Sign-off

Release authorization requires sign-off from all five stakeholders below. This preliminary advice (Week 38) requires MAA Lead Inspector and CAA Chief approval. Final sign-off (Week 40) requires all signatures.

| Stakeholder Role | Authorized Signatory | Signature / Approval | Date |
| --- | --- | --- | --- |
| Workbench QA Lead | [QA Lead Name] | Approved (Week 38) | 2026-10-22 |
| Workbench Test Manager | [Test Manager Name] | Approved (Week 38) | 2026-10-22 |
| Workbench Product Owner | [PO Name] | [Pending Week 39] | [—] |
| MAA Lead Inspector | [Inspector Name] | Approved (Week 38) | 2026-10-22 |
| CAA Chief of Flight Operations (Innovation Hub) | [CAA Lead] | Approved (Week 38) | 2026-10-22 |

Final sign-off block to be updated Week 40 upon satisfaction of three release conditions above.