# Defect Management Process Document

Version 1.0 | 2026-04-23

| State | Description |
| --- | --- |
| New | Defect reported, awaiting triage |
| Triage | QA and Dev review, severity assigned |
| In Progress | Developer assigned, working on fix |
| Fixed | Developer submits fix |
| Verified | QA confirms fix resolves issue |
| Closed | Defect marked complete |
| Rejected | Not a defect or duplicate |
| Deferred | Scheduled for future release |

## SLA by Severity

| Severity | Triage SLA | Resolution Target | Escalation |
| --- | --- | --- | --- |
| Critical | 4 hours | Same day | Daily |
| Major | 24 hours | 3-5 days | 2x weekly |
| Minor | 5 days | 2-3 weeks | Weekly |
| Low | 10 days | Backlog | Monthly |