# QUALITY AND TEST POLICIES

CAA/MAA Joint Approval Workbench

# 1. Scope & Purpose

Governs quality assurance, test execution, defect management, release decisions for Workbench v1.0 test programme.

# 2. Quality Policy (11 Clauses)

- Execute twin-sample regression release blocker (Scotland <30 min approval, SORA <30 min refusal)

- Validate keystones K1–K8 independently; all must operationalize

- Apply Class A testing intensity (90% coverage) to 18 critical objects

- Enforce classification two-person review (tier transition / downgrade)

- Prohibit self-learning post-release; frozen v1.0 model only

- Monitor drift continuously (14d pre-release, quarterly post-release)

- Meet all Cerf PE Gates 1–8

- Achieve WCAG 2.2 AA compliance

- Maintain independent assurance sign-off (MAA-CTS / CAA Innovation Hub)

- Verify Duty Holder acknowledgement of residual risk

- Document rationale for every override / exception

# 3. Test Policies (P1–P5)

## P1: Twin-Sample Regression Release Blocker

Scotland + SORA must both <30 min wall-clock. Exceeding budget = release blocked.

## P2: Keystones K1–K8 Non-Negotiable

All 8 keystones must assess correctly on SORA sample. Confidence ≥80% blind-fold SME agreement. Zero deferrals.

## P3: Performance Gates Cerf 1–8 All Pass

All 8 gates (unit, workspace, 1h load, stress, 96h soak, 10-yr volume, security, end-to-end) must meet targets at p95. Any failure = release blocked.

## P4: Classification Boundary + Two-Person Review

Mixed-tier test case must validate zero leakage. Any downgrade requires independent review + decision-maker approval documented in audit trail.

## P5: WCAG 2.2 AA Release Blocker

All UI surfaces (workspace, dashboard, case view, decision viewer) must achieve AA compliance. Auto (axe, Lighthouse) + manual (NVDA, JAWS, keyboard) must confirm zero AA violations. AAA deferrals acceptable post-release.

# 4. QAM + QPM Role Definitions

QAM (Quality Assurance Manager): Test oversight, defect lifecycle, quality-gate assessment | Weekly forecast, daily standup

QPM (Quality Process Manager): Strategy, risk register, schedule, improvement | Bi-weekly risk, monthly process

# 5. Decision Rights Matrix (10 Key Decisions)

Twin-sample gate | Keystone confidence | Cerf gate breach | Classification tier | Defect severity | Schedule slip | Risk acceptance | Coverage waiver | Accessibility AA waiver | Drift escalation

# 6. Escalation Paths

- CRITICAL: QA Lead → Test Manager → Product Owner → MAA Lead Inspector → MAA Regulator

- HIGH: QA Lead → Test Manager → Product Owner

- MEDIUM: Test Manager → Product Owner

- LOW: Test Engineer closes / post-release log

# 7. Sign-Off Block

This test policy is approved and binding upon:

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| MAA Lead Inspector |  | ___/___/___ |  |
| CAA Innovation Hub |  | ___/___/___ |  |
| Product Owner |  | ___/___/___ |  |
| DDH Officer |  | ___/___/___ |  |
| RAISO |  | ___/___/___ |  |